## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/10/12
Team: kitakata-ramen

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Understanding RFP | everyone | 60% | 2:00
Make team profile | everyone | 100% | 0:15
Set up github | everyone | 100% | 0:15
 |  | Total time: | 2:30

## Slide 3: Plan for This Week
Task | Member | Work Hours
Use-case analysis | everyone | 5:00
Confirmation of RFP | everyone | 1:00
Requirements | everyone | 3:00
 | Total time: | 9:00

## Slide 4: Phase Task Board
To Do
In Progress
In Review
Done
Requirements
Confirmation of RFP
use-case analysis

## Slide 5: Issues & Risks (*if any)
Problem
  That there were differences in interpretation
Cause
  Lack of communication
Possible Solution
  Communicate a lot
Deadline