## Slide 1: Project: TA report system
IE04 Weekly Progress Report
2022/10/19
Team: kitakata-ramen

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Creating use-case diagram | everyone | 100% | 1:30
Writing use-case description | Kurihara | 100% | 3:00
Writing use-case description | Yuda | 100% | 2:00
Writing use-case description |  |  | 
Writing use-case description |  |  | 
Writing use-case description |  |  | 
Confirmation of use-case diagram and description |  | 100% | 2:00
 |  | Total time: | 

## Slide 3: Plan for This Week
Task | Member | Work Hours
Creating class diagram | everyone | 8:00
Thinking about backlog | everyone | 2:00
 | Total time: | 10:00

## Slide 4: Phase Task Board

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline